# [Test Plan] Website Belajar Bareng Onrender

| Document Status | [FINAL] |
| --- | --- |
| Test Plan Creator | Muh Rafli Shofa |
| Test Plan Reviewer | - Ridhwan - Reviewer_Tim_Digital_Scola |

# Introduction

## Overview Feature to be tested

The Test Plan has been created to communicate the test approach to team members. It includes the objectives, scope, schedule, risks and approach. This document will clearly identify what the test deliverables will be and what is deemed in and out of scope.

This Test Plan is made to ensure that all features on the http://belajar-bareng.onrender.com/ website function properly and meet the criteria according to user needs.

## Goals and Objective

The Belajar Bareng Onrender website is a simple web-based learning simulation platform that provides several features such as Login, User List Dashboard, Add User, Update User, and Delete User.

The testing activities are conducted using Manual Testing with the following objectives:

- Login Feature Testing

To ensure users can log in successfully using valid credentials and receive proper error messages when using invalid credentials, including scenarios with stable and unstable connections.

- Add User Feature Testing

To ensure new users can be added correctly based on the defined requirements.

The test scenarios include:

- Valid username and age

- Empty username

- Empty age

- Invalid age format

# Test Item

| No | Feature | Test Item |
| --- | --- | --- |
| #1 | Login | - Login with valid credentials - Login with invalid credentials - Login with user doesn’t exist - Logout function work properly |
| #2 | Add User | - Add user with valid data - Add user with empty username - Add user with empty age - Update user function work properly - Delete user function work properly |

# In Scope Testing

| No | Feature | Requirement / Design specifications |
| --- | --- | --- |
| #1 | Login | Username and Password are mandatory fields, error message displayed for incorrect password |
| #2 | Add User | Username and Age are mandatory, Username max length is 10 characters, age in numerical form and no more than 3 digits |

# Out of Scope Testing

List the features of the software / product which will not be tested.

| No | Feature | Reasons |
| --- | --- | --- |
| #1 | Register | This testing phase focuses only on Login and Add User features |

# Testing Approach

The testing process uses Exploratory Testing and Black Box Testing techniques.

The tester explores the website without prior knowledge of the system implementation to ensure that the application works correctly from a user perspective and does not produce functional errors during usage.

# Test Environment

- Website: https://belajar-bareng.onrender.com/

- Operating System: Windows 10

- Environment: Production

- Browser: Google Chrome, Microsoft Edge, Mozilla Firefox

# Test Deliverables

- Test Plan (this document itself):

- Test Case:

- Test Script (if any):

- Test data (if any):

- Defect Report: [link]

- Test Report: [link]

# Testing Timeline

| No | Task | Estimation Time |  | Actual Time |  |
| --- | --- | --- | --- | --- | --- |
|  |  | Start Date | Finish Date | Start Date | Finish Date |
| #1 | Develop Test Planning | 24 Jan 2024 | 25 Jan 2024 | 24 Jan 2024 | 25 Jan 2024 |
| #2 | Develop Test Case | 25 Jan 2024 | 25 Jan 2024 | 25 Jan 2024 | 25 Jan 2024 |
| #3 | Test Case Review | 26 Jan 2024 | 26 Jan 2024 | 26 Jan 2024 | 26 Jan 2024 |
| #4 | Execute Test | 27 Jan 2024 | 28 Jan 2024 | 28 Jan 2024 | 29 Jan 2024 |
| #5 | Retest Bug | 29 Jan 2024 | 30 Jan 2025 | 30 Jan 2025 | 30 Jan 2025 |

# References

API Contact: N/A,

Design: Figma (if available)

Requirement Document: Internal Assignment Specification